## Slide 1
Organization
3. Strategy
2. Value Proposition
4. Roadmap
Outputs of Script + Data
Map to visualize nearby RTK points
Anticipated error
Recommendations of setting up an RTK control tower
Custom error message if outside of bounds of RTK system
Stretch Goals
Input by manual entry of coordinates (will first design by inputting coordinates/ flight path / flight area as point, line or polygon feature, to be created beforehand)
ArcGIS Experience Builder which allows a user to click a location, rather than type in coordinates or input feature
Script
Develop a script which takes in customizable parameters and outputs the deliverables
Document well, and comment, and organize code so that it can be easily adapted for future use
Script should basically take in desired parameters and only have to be run once to get deliverables
Outcomes
Have an easy-to-use script in the determined format which is compatible with the geodatabase
Assemble Data
Download RTK data from GAGE website
Assemble state polygons from appropriate source (for purposes of projecting)
Package into geodatabase
Outcomes
Have a completed geodatabase of current RTK system and health, and customizable / updateable if user has more up to date data
Geospatial Strategy Canvas
Understand
Plan
Act
Days 1-3
Days 4 - 10
Days 11 -
Plan project and approach
Develop roadmap
Assemble data
Test methods to confirm approach by running tools manually
Assemble data together into a usable database
Test several different use cases (locations)
Develop script based off of same code used by tools
Review, QA/QC
Ask others for input on design of maps, outputs
Write reports and documentation
Ensure code is well documented / commented
Evaluate future uses of such code, create (and implement, time allowing) parameters for outlier use cases
1. Mission
How to define success
RTK provider: improve ease of use of GAGE RTK system
Government: same as above (GAGE funded by NSF)
Drone pilots: make planning for RTK use easier
Public / scientists: more often yield accurately georeferenced data
How we achieve success
Our plan of action
Mission: Create a downloadable product consisting of a geodatabase, a python script, and instructions for use, which assists users in planning for drone operations which correspond to the GAGE-associated RTK system on the West coast of the US.
Vision: Automated and easy-to-use tools which gives intuitable outputs that can be interpreted, and the structure of which is well documented to be adapted for future use.
Values (or Principles)
Automation | Customization | Documentation / Thoroughness
Goals and Outcomes
Geodatabase of known / supported RTK points in the interest area
Python script which yields the following deliverables, drawing on RTK data
User runs one command, once after importing code, with desired settings to get default deliverables, though command is customizable
Creation of a map visually representing where the nearest RTK points are
Estimated error, recommendations in the output based on estimated error
Customizable RTK point health status
Final Deliverables | Link to GitHub repository with: | README instructions for use Script as a .py file geodatabase